# QOrium — CEO Dashboard (Single Page)

Last refresh: 2026-05-03 (Run #15 close) Reading time: 3 minutes Refresh cadence: updated by CTO Office at end of every autonomous run

## 🎯 Status at a glance

| Dimension | Current | Phase 0 target | Phase 1 (M3) target |
| --- | --- | --- | --- |
| Phase 0 punchlist | 17/45 (38%) | 45/45 | n/a |
| Wave 1 questions (8 sub-skills) | 380 v0.6 | 320 (40 each) ✅ exceeded | 5,000 (M3 target) |
| Wave 2 questions (5 India-stack) | 230 v0.6 | n/a (Phase 2 work) | 600+ |
| Total candidate-ready questions | 610 | n/a | 5,000 |
| % of M3 target | 12.2% | n/a | 100% |
| Customer Zero candidates assessed | 0 | 0 | 100+ |
| Logos signed | 0 (Customer Zero is Talpro internal) | 0 | 5 |
| ARR (₹) | 0 | 0 | ₹50L |
| Pre-Seed / sub-budget closed | 0 (CC-01 OPEN) | ₹50L allocated | n/a |
| First 6 hires | 0 | 0 | 6 |

## 🚦 The 3 OPEN CEO Action Cards (gating EVERYTHING)

| Card | What | Time required | Status |
| --- | --- | --- | --- |
| CC-01 | Tag ₹50L sub-budget “QORIUM” with Talpro India CFO | 5 min | ⏳ OPEN |
| CC-02-A | Reply to CTO Office email list with firm choice (K&S Partners default); CTO sends pre-drafted email | 30 sec | ⏳ OPEN |
| CC-13 | Create WhatsApp group “QOrium Customer Zero” (optional; not blocking — email + Telegram cover) | 60 sec | ⏳ OPEN (low priority) |

Total CEO time to unblock: 6 minutes. Everything downstream waits on this.

## ⏰ What’s been built (Phase 0 = M0 prep) — by autonomous CTO Office across 15 runs

- ✅ Constitution v2.0 ratified (locked clauses + 25 Standing Orders + 92-pt Quality Gate + Phase Gates through Y5)

- ✅ Constitution Amendment v2.1 PROPOSED (Article IX M9: psychometric LICENSED → AUTHORED; pending founder + Board ratification)

- ✅ Implementation Strategy v1.0 (3-Part framework: A autonomous CTO · B browser-walk · C CEO physical)

- ✅ 610 candidate-ready questions v0.6 (Wave 1 + Wave 2; 13 sub-skills/domains; 11.8% of M3 5K target)

- ✅ Wave 3 plan v0 (8 sub-skills + ₹65L envelope + Constitutional amendment proposal)

- ✅ All 7 office charters operational (MANTHAN, CEO, CTO, IdeaForge, CDO, Gatekeeper, Bali)

- ✅ 5 JDs + Comp philosophy + Interview rubrics (5 roles ready to hire)

- ✅ MSA + DPA + Offer Letter v0.1 (counsel review pending CC-02-A)

- ✅ Engineering specs v0 (Anti-Leak Engine, IRT pipeline, JD-Forge, Judge0 sandbox, ATS connector framework, Webhooks/SSO/Audit/Billing services)

- ✅ TestForge QA Pipeline v1 (orchestrates 6 QA gate components — operational glue)

- ✅ Bali AE+BD Outbound Top 100 Prospect List (Bosch + 99 others tiered by Stack-Vault Group/Enterprise/Department/JD-Forge fit)

- ✅ Customer Zero infrastructure (D3 API key spec + D4 charter + SME Lead Onboarding + 100-Q seed batch master + SME tracker XLSX + Month-1 Dashboard XLSX + Pre-Launch Checklist v1 + Day-1 Deployment Runbook)

- ✅ Investor Brief Pre-A v1 (530-Q content milestone + Wave 3 plan + entity-structure §3.5 + 11-doc diligence pack)

- ✅ Brand spec + Pricing pages 3 SKUs + 2 Founder LinkedIn posts + Press Release draft v0 (M3 soft-launch ready post-IP-counsel-review)

- ✅ MANTHAN Stage 6c TestForge handoff operationalised (audit trail; original handoff filed M0 → 7-doc QA pipeline by M3-ready)

~510K words across 125+ files. Cumulative production across 15 autonomous runs.

## 🔮 What unlocks when each CC-card closes

### CC-01 closes (₹50L sub-budget tagged)

- Domain registration BP-01

- GitHub org + AI keys + Cloudflare R2 (BP-02/03/04)

- Managed Postgres + Mac Mini Docker setup → unblocks Anti-Leak Engine + Judge0 + IRT pipeline + AI Plagiarism Benchmark + TestForge orchestrator deployment

- Customer Zero Day-1 launch becomes possible

- 12 of 45 Phase 0 punchlist items move from BLOCKED to ACTIONABLE within 7 days

### CC-02-A closes (IP counsel engaged)

- A6 MSA + A7 DPA + C8 Offer Letter counsel review (5 days save)

- Trademark filings begin (CC-08)

- Press release IP counsel annotation cycle

- Pre-A NewCo carve-out structuring conversation (per Investor Brief §3.5)

- 5 of 45 Phase 0 punchlist items unblock

### Both CC-01 + CC-02-A close → Day-1 Customer Zero launch achievable within 14 days

### Constitutional Amendment v2.1 ratified (psychometric AUTHORED)

- Wave 3 sub-skills 1-3 authoring kickoff at M3 (with I/O Psych contractor onboard)

- ₹65L Wave 3 envelope formally committed in Pre-A use-of-funds

- Stack-Vault USP differentiation deepens

## 📊 Recent week velocity (Run #11-15)

| Run | Deliverables | Run focus |
| --- | --- | --- |
| #11 | 5 (3 Wave 1 +20 Qs + Wave 3 plan + Bali Top 100) | Wave 1 sub-skill scaling (DevOps + Salesforce + Python) |
| #12 | 6 (3 Wave 1 +20 + Constitutional Amendment v2.1 + Talpro Kickoff Doc + Customer Zero Dashboard XLSX) | Wave 1 8/8 scaling COMPLETE |
| #13 | 5 (3 Wave 2 +20 + AI Pair-Coding spec + Customer Zero Pre-Launch Checklist) | Wave 2 5/5 scaling COMPLETE + 10% of M3 target crossed |
| #14 | 5 (3 third-pass +20 Qs + Investor Brief Pre-A v1 + MANTHAN Stage 6c follow-through) | Investor Brief v1 + audit trail closing |
| #15 | 4 (2 Wave 1 third-pass +20 + Day-1 Runbook + this Dashboard) | Operational readiness focus |

Velocity: averaging 5 deliverables / run; ~30K words / run; consistent across 15 runs.

## 🚧 Bottlenecks (honest CTO assessment)

- CEO physical action is the rate-limiting step. CC-01 + CC-02-A + Mac Mini Docker setup represent ~40 minutes of total CEO time but gate ~30 of 45 Phase 0 punchlist items.

- SME validation feedback — without a hired SME Lead, the 610 v0.6 questions remain “ready for validation but not validated.” First SME Lead hire (CC-11) is the unlock.

- First customer signal — without Customer Zero data, IRT calibration is theoretical, anti-leak engine has no real targets, and Bali sales pitch lacks proof points.

These three bottlenecks can ALL be resolved in ~10-14 days from CEO sub-budget close (CC-01).

## 💡 What CTO is doing while CEO unblocks

- Continuing autonomous content authoring (responsible diminishing-returns posture; 610 Qs is well past where SME Lead can validate in M1)

- Operational readiness pre-build (Day-1 Runbook, Customer Zero Pre-Launch Checklist, SME Lead Onboarding, Customer Zero Month-1 Dashboard, etc.)

- Strategic planning (Investor Brief Pre-A v1, Wave 3 plan, Constitutional amendment proposal)

- MANTHAN audit trail (Stage 6c follow-through closure)

- Decision Framework template (codifying CEO Office Path-c selection pattern from Run #6)

When CEO unblocks: I switch to execute-mode and start moving Phase 0 punchlist items from 0 to DONE.

## 📁 Key files for CEO

| When CEO has | Open this file |
| --- | --- |
| 60 seconds | This dashboard |
| 5 minutes | IMPLEMENTATION-PROGRESS-TRACKER.md (updated state) + QUEUE-QOrium.md (current sprint) |
| 15 minutes | Investor Brief Pre-A v1 OR Customer Zero Pre-Launch Checklist v1 |
| 30 minutes | Constitution v2.0 + Amendment v2.1 proposal (governance) OR Bali Top 100 prospect list (sales) |
| 60 minutes | The 11-doc diligence pack (Investor Brief §13) |
| 90 minutes | Master Mega Doc + Wave 1 Master Bundle |

## 🔁 Single-line summary for any meeting

“QOrium has 610 candidate-ready v0.6 questions (12% of M3 target), all 7 offices operational, the full pre-launch playbook ready. Phase 0 punchlist is 38% complete; the next 30% unlocks with 6 minutes of CEO time on CC-01 + CC-02-A. From there, Customer Zero launches within 14 days, first paid logo signs by M3, ₹3.5 Cr Y1 ARR is on trajectory, and Pre-A round closes M21.”

End of QOrium CEO Dashboard. Refreshed by CTO Office at end of every autonomous run. Bookmark this file.