# QOrium — IMPLEMENTATION-PROGRESS-TRACKER

Table of Contents

# QOrium Implementation Progress Tracker

Live dashboard. Updated by CTO Office at start/end of every work session and after every task completion. Last updated: May 2026 (Day 0 — initial state) Reading priority: Open this file when you want to know “where are we?”

## OVERALL PROGRESS

QOrium Build (Day 0 → 100% Project Completion)
[░░░░░░░░░░░░░░░░░░░░] 0% (Constitution ratified; Phase 0 starting)

Phase 0 Foundation (Day 0–14)            [░░░░░░░░░░░░░░░░░░░░]  0% (0/45)
Phase 1 Engine MVP (Month 1–3)           [░░░░░░░░░░░░░░░░░░░░]  0% (0/40)
Phase 2 India Stack (Month 3–6)          [░░░░░░░░░░░░░░░░░░░░]  0% (0/30)
Phase 3 SKU Maturity (Month 6–9)         [░░░░░░░░░░░░░░░░░░░░]  0% (0/25)
Phase 4 Year-1 Close (Month 9–12)        [░░░░░░░░░░░░░░░░░░░░]  0% (0/20)
Phase 5 International (Year 2)           [░░░░░░░░░░░░░░░░░░░░]  0%
Phase 6 Multi-Region (Year 3)            [░░░░░░░░░░░░░░░░░░░░]  0%
Phase 7 Strategic Outcome (Year 5)       [░░░░░░░░░░░░░░░░░░░░]  0%

## PHASE 0 — FOUNDATION (Day 0–14)

Phase 0 Total: [░░░░░░░░░░░░░░░░░░░░]  0% (0 of 45 tasks)

Part A (CTO autonomous):     [░░░░░░░░░░░░░░░░░░░░]  0% ( 0 of 20)
Part B (Browser walk-thru):  [░░░░░░░░░░░░░░░░░░░░]  0% ( 0 of 12)
Part C (CEO physical):       [░░░░░░░░░░░░░░░░░░░░]  0% ( 0 of 13)

### §A — Capital & Legal (CEO physical actions dominate)

[░░░░░░░░░░░░░░░░░░░░] 0% (0/8)

| ID | Task | Part | Status | Owner | ETA | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| A1 | Open QOrium ringfenced account | C | ⏳ OPEN | CEO (CC-01) | Day 3 | — |
| A2 | Transfer ₹50L runway to account | C | 🚫 BLOCKED on A1 | CEO | Day 7 | — |
| A3 | Engage external IP counsel | C | ⏳ OPEN | CEO (CC-02) | Day 7 | — |
| A4 | Domain registration qorium.io + .in | B | ⏳ QUEUED | CEO + CTO browser | Day 3 | — |
| A5 | Trademark filing India + US | C | 🚫 BLOCKED on A3 | CEO + IP counsel | Day 14 | — |
| A6 | MSA template drafted | A | 🔄 IN PROGRESS | CTO | Day 5 | — |
| A7 | DPA template drafted | A | 🔄 IN PROGRESS | CTO | Day 5 | — |
| A8 | Reserve social handles | B | ⏳ QUEUED | CEO + CTO browser | Day 5 | — |

### §B — Infrastructure (CTO autonomous + a few browser walks)

[░░░░░░░░░░░░░░░░░░░░] 0% (0/15)

| ID | Task | Part | Status | Owner | ETA | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| B1 | VPS upgrade evaluation (KVM4 sufficient?) | A | ⏳ QUEUED | CTO | Day 5 | — |
| B2 | DNS configured for 6 subdomains | B | 🚫 BLOCKED on A4 | CEO + CTO browser | Day 7 | — |
| B3 | Let’s Encrypt SSL on subdomains | A | 🚫 BLOCKED on B2 | CTO | Day 7 | — |
| B4 | GitHub org + repo + branch protection | B | ⏳ QUEUED | CEO + CTO browser | Day 3 | — |
| B5 | CI/CD pipeline (GitHub Actions) | A | 🚫 BLOCKED on B4 | CTO | Day 7 | — |
| B6 | gitleaks pre-commit hook | A | 🚫 BLOCKED on B4 | CTO | Day 7 | — |
| B7 | PostgreSQL provisioned + schema migrated | A | 🚫 BLOCKED on B1 | CTO | Day 10 | — |
| B8 | Redis provisioned | A | 🚫 BLOCKED on B1 | CTO | Day 10 | — |
| B9 | Cloudflare R2 bucket | B | ⏳ QUEUED | CEO + CTO browser | Day 10 | — |
| B10 | PM2 ecosystem.config.js scaffolded | A | 🚫 BLOCKED on B7 | CTO | Day 12 | — |
| B11 | AI API keys (Anthropic + OpenAI + Gemini) | B | ⏳ QUEUED | CEO + CTO browser | Day 5 | — |
| B12 | Serper.dev API key | B | ⏳ QUEUED | CEO + CTO browser | Day 7 | — |
| B13 | OpenTelemetry + Grafana + Sentry | A | 🚫 BLOCKED on B7 | CTO | Day 12 | — |
| B14 | Talpro Sentinel integration | A | 🚫 BLOCKED on B7 | CTO | Day 12 | — |
| B15 | PostgreSQL backup + PITR (15-min RPO) | A | 🚫 BLOCKED on B7 | CTO | Day 14 | — |

### §C — People & Hiring (CTO drafts + CEO interviews/offers)

[░░░░░░░░░░░░░░░░░░░░] 0% (0/14)

| ID | Task | Part | Status | Owner | ETA | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| C1 | Senior Engineer JD drafted | A | 🔄 IN PROGRESS | CTO | Day 5 | — |
| C1’ | Senior Engineer JD posted (LinkedIn/Naukri) | B | 🚫 BLOCKED on C1 | CEO + CTO browser | Day 7 | — |
| C2 | SME Content Lead JD drafted | A | 🔄 IN PROGRESS | CTO | Day 5 | — |
| C2’ | SME Content Lead JD posted | B | 🚫 BLOCKED on C2 | CEO + CTO browser | Day 7 | — |
| C3 | AE Enterprise JD drafted | A | ⏳ QUEUED | CTO | Day 10 | — |
| C3’ | AE Enterprise JD posted | B | 🚫 BLOCKED on C3 | CEO + CTO browser | Day 14 | — |
| C4 | BD Platforms JD drafted | A | ⏳ QUEUED | CTO | Day 10 | — |
| C4’ | BD Platforms JD posted | B | 🚫 BLOCKED on C4 | CEO + CTO browser | Day 14 | — |
| C5 | I/O Psychologist contractor JD scoped | A | ⏳ QUEUED | CTO | Day 14 | — |
| C6 | Initial SME contractor list (target 30 by M3) | A | 🔄 IN PROGRESS | CTO + alumni network | Day 14 | — |
| C7 | Compensation philosophy + bands | A | 🔄 IN PROGRESS | CTO | Day 10 | — |
| C8 | Standard offer letter template | A | ⏳ QUEUED | CTO + IP counsel | Day 14 | — |
| C-INTV | Interviewing candidates (rolling) | C | 🚫 BLOCKED on JDs posted | CEO + CTO | M2-M3 | — |
| C-OFFER | First offer letter signed | C | 🚫 BLOCKED on C-INTV | CEO | M2 | — |

### §D — Customer Zero (Talpro India)

[░░░░░░░░░░░░░░░░░░░░] 0% (0/5)

| ID | Task | Part | Status | Owner | ETA | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | Talpro Delivery Head briefed | C | ⏳ OPEN | CEO (CC-03) | Day 3 | — |
| D2 | First 5 Talpro JDs collected | A | 🚫 BLOCKED on D1 | CTO | Day 7 | — |
| D3 | Internal-namespace API key issued | A | 🚫 BLOCKED on B7 | CTO | Day 10 | — |
| D4 | Weekly feedback channel established (Slack) | B | 🚫 BLOCKED on D1 | CEO + CTO browser | Day 7 | — |
| D5 | Initial 100-question seed batch | A | 🚫 BLOCKED on D2 + B7 | CTO + SME Lead | Day 14 | — |

### §E — Bosch GCC Outreach Readiness

[░░░░░░░░░░░░░░░░░░░░] 0% (0/4)

| ID | Task | Part | Status | Owner | ETA | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| E1 | Warm-intro email drafted | A | 🔄 IN PROGRESS | CTO | Day 5 | — |
| E1’ | Warm-intro email sent to Bosch GCC | C | 🚫 BLOCKED on E1 | CEO (CC-07 future) | Day 7 | — |
| E2 | Bosch GCC stack research | A | 🔄 IN PROGRESS | CTO | Day 10 | — |
| E3 | Sample 50-question pack scope | A | 🚫 BLOCKED on D5 + E2 | CTO + SME Lead | Day 14 | — |
| E4 | First Bosch discovery call booked | C | 🚫 BLOCKED on E1’ | CEO | Day 14 | — |

## OPEN PART C ACTION CARDS (CEO ACT NOW)

These are the CEO’s IMMEDIATE actions. Released in dependency order. Open CEO-ACTION-CARDS.md for full details.

| Card | Task | Where | When |
| --- | --- | --- | --- |
| CC-01 | Open QOrium ringfenced account | Banking app / CFO call | Day 0–3 |
| CC-02 | Engage IP counsel | Phone / email | Day 0–7 |
| CC-03 | Brief Talpro Delivery Head on Customer Zero | WhatsApp call / in-person | Day 0–3 |

Three cards. About 30 minutes of CEO time total. They unblock ~12 downstream tasks.

## QUEUED PART B ACTIONS (Waiting for upstream)

These will be released to you as Part C cards CC-04+ when their upstream dependencies clear. You don’t need to do anything with these yet.

| BP | Task | Released When |
| --- | --- | --- |
| BP-01 | Domain registration via Hostinger | When CC-01 done (account exists for billing) |
| BP-02 | GitHub org + repo creation | Released today (independent of capital) |
| BP-03 | AI API keys procurement | Released today (small spend within envelope) |
| BP-04 | Cloudflare R2 bucket | When CC-01 done |
| BP-05 | DNS records on Hostinger | When BP-01 done |
| BP-06 | LinkedIn JD posting | When C1 + C2 drafts complete |

## CTO AUTONOMOUS WORK IN PROGRESS (Part A — happening now)

I am working on these in this Cowork session. Status updates as I finish each one.

| ID | Task | Started | ETA | Status |
| --- | --- | --- | --- | --- |
| A6 | MSA template draft | Day 0 | Day 5 | 🔄 IN PROGRESS |
| A7 | DPA template draft | Day 0 | Day 5 | 🔄 IN PROGRESS |
| C1 | Senior Engineer JD | Day 0 | Day 5 | 🔄 IN PROGRESS |
| C2 | SME Content Lead JD | Day 0 | Day 5 | 🔄 IN PROGRESS |
| C7 | Compensation philosophy | Day 0 | Day 10 | 🔄 IN PROGRESS |
| C6 | Initial SME contractor list | Day 0 | Day 14 | 🔄 IN PROGRESS |
| E1 | Bosch warm-intro email draft | Day 0 | Day 5 | 🔄 IN PROGRESS |
| E2 | Bosch GCC stack research | Day 0 | Day 10 | 🔄 IN PROGRESS |

## BLOCKERS

(Currently none — Phase 0 just kicked off. Blockers will appear here when a task can’t progress without specific CEO action or external dependency.)

## RECENT COMPLETIONS

| Date | Task | Evidence |
| --- | --- | --- |
| May 2026 | Constitution v2.0 ratified + 9 decisions answered | CONSTITUTION-RATIFICATION-RECORD-v2.0.md |
| May 2026 | Implementation Strategy v1.0 published | IMPLEMENTATION-STRATEGY-v1.0.md |
| May 2026 | Live Progress Tracker initialized | IMPLEMENTATION-PROGRESS-TRACKER.md |
| May 2026 | CEO Action Cards (CC-01 to CC-03) released | CEO-ACTION-CARDS.md |
| May 2026 | Browser Prompts Library initialized | BROWSER-PROMPTS-LIBRARY.md |

## NEXT IDEAFORGE GATE

Month 3 (M3) — Phase 1 → Phase 2 transition gate. Threshold: ≥20/24 to PROCEED. Pass criteria per Constitution Article IX: - 5,000 validated questions in ReadyBank (Wave 1 Tech Core) - 20+ programming languages live - ReadyBank API alpha live; bulk export working in 3+ formats - IRT scoring active on all released items - 5 customer logos signed - Talpro Customer Zero operating; first 100 candidates run through QOrium - 6 hires made

## STATUS LEGEND

- ✅ Done — task complete; evidence captured

- 🔄 In Progress — actively being worked on

- ⏳ Open — released, ready to start

- ⏳ Queued — released, waiting for slot

- 🚫 Blocked — waiting on upstream task

- ❌ Failed — gate failed; remediation queued

- ⏸ Paused — explicitly paused

This file is updated automatically by the CTO Office. Open it any time to know exactly where the build is.