# Sprint 1.0 — Customer Zero Day-1 Runbook v1

The single document that takes QOrium from “code-shipped on main” to “first Talpro candidate runs through ReadyBank API alpha and gets a score.” Every step is owned. Every step has a verification check. Every step has a rollback. Every step is marked CTO-Office-autonomous (CTO) or CEO-≤60-sec (CEO) or Stream-B-build-loop (SB).

Authored: 2026-05-03 (Run #21) Authority: CTO Office (autonomous mode per CEO delegation) Scope: Customer Zero Day-1 only. Phase 1 hardening (Anti-Leak, Judge0, AI-Plagiarism Benchmark, full IRT) is Sprint 1.1+. Constitution refs: SO-1 (Talpro Customer Zero), SO-9 (24h anti-leak — deferred to Sprint 1.1), SO-21 (IRT mandatory — start data collection), SO-24 (No-Fiction Rule)

## §0 — Definition of done

Customer Zero Day-1 is COMPLETE when all of the following are true (verifiable):

- https://api.qorium.online/healthz returns HTTP 200 with { "status": "ok" }

- The qorium-readybank-service PM2 process is online with <5% CPU steady-state

- The first internal Talpro API key (qkr_2026_05_03_001) successfully validates against /v1/auth/echo

- The seed pack seed-001-senior-java-customer-zero (10 questions) is ingested and queryable via GET /v1/questions/{id}

- One real Talpro candidate has completed the 6-MCQ smoke-test subset and a response payload is stored in responses table

- A Pino-structured audit log entry exists for that candidate’s session

- The Customer Zero feedback channel (per D4 charter) has received the first feedback record

Anything less than 7-of-7 = Day-1 NOT complete; reschedule the missing items.

## §1 — Pre-flight checklist (CTO autonomous; complete before anything else)

| # | Step | Owner | Verify |
| --- | --- | --- | --- |
| 1.1 | Confirm Stream B main SHA is at 3528232 or later | CTO | git log -1 in /home/user/QOrium; or check GitHub sales799/qorium |
| 1.2 | Confirm Stream B qorium-readybank-service builds clean (npm ci && npm run build) | SB | exit code 0 |
| 1.3 | Confirm Stream B npm test passes (target ≥59 tests green; 28 auto-skip on missing DATABASE_URL is acceptable for Day-1) | SB | exit code 0 |
| 1.4 | Confirm Hostinger VPS has free RAM ≥1.5 GB and disk ≥10 GB (per talpro_vps_status) | CTO | observed talpro_vps_status 2026-05-03: 7.3 Gi free RAM, 55 GB free disk → ✅ |
| 1.5 | Confirm Postgres qorium database exists on the chosen host (Mac Mini Docker pg-16 OR Hostinger VPS pg-16) | CTO | psql -d qorium -c '\dt' |
| 1.6 | Confirm Redis is up (used for API-key validation cache) | CTO | redis-cli ping returns PONG |
| 1.7 | Confirm QORIUM_API_KEY_PEPPER env var is set in Stream B service env (32+ random bytes) | CTO | node -e "console.log(!!process.env.QORIUM_API_KEY_PEPPER)" returns true |

Stop condition: if any 1.x is FAIL, do not proceed; resolve and re-run §1.

## §2 — Bridge Protocol live execution (CTO autonomous; ≤2 min)

Why now: Stream B’s _QORIUM_BUILD_LOG.md lists 4+ CTO-DELTAs awaiting reconciliation. The Bridge Protocol (Sprint 0.6) ships the 23 Cowork specs into Stream B’s repo so future spec questions are answered from the same canon as Stream A.

cd /Users/bhaskar_universe/Documents/Claude/Projects/QOrium
bash scripts/cowork-to-stream-b-bridge.sh --dry-run --verbose       # observe (≈30 sec)
bash scripts/cowork-to-stream-b-bridge.sh                           # live run (≈90 sec)

The script will: 1. Validate /home/user/QOrium clone (clone if missing). 2. Create branch chore/cowork-spec-ingest-20260503. 3. Copy 23 Cowork files → Stream B paths (per governance/Cowork-to-Stream-B-Bridge-Protocol-v1.md). 4. Commit + push. 5. Print PR URL.

CEO ≤30-sec action: open the printed PR URL → click “Create pull request” → no review required (autonomous-mode pre-approved per CEO delegation; CTO Office self-merges within 1 min).

Verify: git log --oneline origin/main shows the new ingest commit within 5 min of merge.

Rollback: if script reports any error mid-flight, git checkout main && git branch -D chore/cowork-spec-ingest-20260503; rerun is idempotent.

## §3 — DNS for api.qorium.online (CEO ≤60-sec; Hostinger panel)

Per talpro_nginx_status 2026-05-03 17:17 UTC, no qorium site is yet provisioned in /etc/nginx/sites-enabled/. Sprint 1.0 needs api.qorium.online to resolve to the Hostinger VPS.

| Step | Action | Time |
| --- | --- | --- |
| 3.1 | Open https://hpanel.hostinger.com → Domains → qorium.online → DNS Zone Editor | 20 sec |
| 3.2 | Add A record: name=api, value=<VPS_PUBLIC_IPv4>, TTL=3600 | 20 sec |
| 3.3 | Add A record: name=@ (apex), value=<VPS_PUBLIC_IPv4>, TTL=3600 (for marketing site, future) | 10 sec |
| 3.4 | Save | 5 sec |

CTO Office stamp once propagated: dig +short api.qorium.online returns the VPS IPv4 within ~5 min (Hostinger TTL-honest).

Rollback: delete the A record; instant.

## §4 — Nginx + SSL provisioning (CTO autonomous via talpro MCP tools)

After DNS propagates:

| # | Step | Owner | Verify |
| --- | --- | --- | --- |
| 4.1 | Author /etc/nginx/sites-available/qorium.online config: server_name api.qorium.online; proxy_pass http://127.0.0.1:<QORIUM_READYBANK_PORT>; + security headers (HSTS, X-Content-Type-Options, X-Frame-Options); rate-limit zone 10r/s burst 20 | CTO | nginx -t clean |
| 4.2 | Symlink to sites-enabled/; reload Nginx | CTO | talpro_nginx_status shows qorium.online in enabled list |
| 4.3 | Issue Let’s Encrypt cert via Certbot: certbot --nginx -d api.qorium.online -d qorium.online -d www.qorium.online | CTO | talpro_ssl_status shows valid cert with ≥89 days |
| 4.4 | Confirm https://api.qorium.online/healthz returns 200 (after §5 service is live) | CTO | curl -I https://api.qorium.online/healthz |

Port assignment: look up next free port in _shared/PORT_REGISTRY.md; assign as QORIUM_READYBANK_PORT. Update PORT_REGISTRY in same change.

Rollback: rm /etc/nginx/sites-enabled/qorium.online && nginx -t && systemctl reload nginx. Cert remains valid; harmless.

## §5 — Deploy qorium-readybank-service (Stream B build → CTO PM2)

Two valid deployment paths. Choose one based on which host has Postgres + Redis available:

### Path A — Hostinger VPS PM2 (preferred for Day-1)

| # | Step | Owner | Verify |
| --- | --- | --- | --- |
| A.1 | Build artefact: npm ci && npm run build in /home/user/QOrium/services/qorium-readybank-service | SB | dist/ exists |
| A.2 | rsync dist/ + package.json + package-lock.json + infra/migrations/ to VPS /opt/qorium/readybank-service/ | CTO | ls /opt/qorium/readybank-service |
| A.3 | cd /opt/qorium/readybank-service && npm ci --omit=dev | CTO | npm ls clean |
| A.4 | Run migrations: node dist/scripts/migrate.js up | CTO | psql -d qorium -c '\dt' shows tenants, api_keys, questions, packs, responses |
| A.5 | Add to PM2: pm2 start ecosystem.config.js --only qorium-readybank-service | CTO | talpro_pm2_list shows qorium-readybank-service online |
| A.6 | pm2 save | CTO | survives reboot |
| A.7 | Add watchdog: talpro_watchdog_add for https://api.qorium.online/healthz | CTO | talpro_watchdog_list |

### Path B — Mac Mini Docker (fallback if VPS RAM tight)

| # | Step | Owner | Verify |
| --- | --- | --- | --- |
| B.1 | Build Docker image: docker build -t qorium-readybank:alpha . | SB | image exists |
| B.2 | Run: docker run -d --name qorium-readybank -p <port>:3000 --env-file .env qorium-readybank:alpha | CTO | docker ps |
| B.3 | Cloudflare Tunnel (cloudflared) from Mac Mini → api.qorium.online | CTO | curl -I https://api.qorium.online/healthz |
| B.4 | Add to Mac Mini boot scripts | CTO | survives reboot |

Rollback (either path): pm2 stop qorium-readybank-service && pm2 delete qorium-readybank-service (Path A) or docker stop qorium-readybank && docker rm qorium-readybank (Path B).

## §6 — Mint first internal API key + seed first pack (CTO autonomous)

# On the host running qorium-readybank-service:
node scripts/issue-internal-key.js \
  --record-id qkr_2026_05_03_001 \
  --tenant talpro-india-customer-zero \
  --tenant-prefix talind001 \
  --scopes 'questions:read,search:read,export:bulk:csv,export:bulk:json,responses:write' \
  --expires 2026-10-30T23:59:59Z \
  --emit-plaintext-once stdout

# Capture plaintext from stdout into Signal one-time-link → CEO 1Password (per §6 of issuance record).
# Erase scrollback. Verify hash row exists in DB:
psql -d qorium -c "SELECT key_record_id, tenant_id, expires_at FROM api_keys WHERE key_record_id='qkr_2026_05_03_001'"

# Ingest seed pack:
node scripts/ingest-pack.js \
  --pack-file /opt/qorium/seeds/seed-pack-001-senior-java-Q001-Q010.json \
  --tenant talpro-india-customer-zero \
  --idempotency-key seed-001-2026-05-03

# Verify:
psql -d qorium -c "SELECT count(*) FROM questions WHERE pack_id='seed-001-senior-java-customer-zero'"
# expected: 10

Verify end-to-end:

curl -H "Authorization: Bearer qor_internal_talind001_<plaintext_32_hex>" \
     https://api.qorium.online/v1/questions/QOR-JAVA-001
# expected: 200 with question payload (no answer_key in response — answer_key is server-side only)

Rollback: node scripts/revoke-internal-key.js --record-id qkr_2026_05_03_001 --reason "rollback" + node scripts/delete-pack.js --pack-id seed-001-senior-java-customer-zero --confirm (idempotent re-run).

## §7 — First Talpro candidate run (CEO + Talpro Delivery Head)

Goal: the 7-of-7 Definition-of-Done item #5.

| # | Step | Owner | Verify |
| --- | --- | --- | --- |
| 7.1 | CEO names a real Talpro candidate (live recruiter pipeline; senior-Java JD); send invitation email per smoke-test-invitation-customer-zero-day-1.md | CEO | candidate clicks invitation link |
| 7.2 | Candidate authenticates via single-use session token (signed JWT, 24h TTL); takes the 6-MCQ smoke-test subset | candidate | session row created in responses |
| 7.3 | Candidate submits; service computes raw score (max 30 pts; pass ≥21) + records per-question time-on-task | system | row in responses, payload includes question_id, selected_option, is_correct, time_on_task_ms |
| 7.4 | Talpro recruiter receives one-page result PDF (auto-generated; templated per infra/Result-PDF-v0-Spec.md if exists, else minimal HTML→PDF via headless Chromium) | system | PDF in /opt/qorium/results/<session_id>.pdf |
| 7.5 | CTO Office collects the first 3 lines of feedback from candidate + recruiter via the Customer Zero feedback channel | CTO | rows in customer_zero_feedback table OR customer-zero/sprint-1.0-day-1/first-feedback-log.md |

Pass criteria: - 6 MCQs delivered (no rendering bugs) - Score persisted to DB - Time-on-task ≥30 sec total (no instant-zero artefact) - Recruiter can read the result PDF without confusion (1-line ack from recruiter is sufficient)

If 7.4 missing template: for Day-1, ship a plain HTML page (/v1/results/<session_id>.html) instead of PDF; PDF generation is Sprint 1.1.

## §8 — Observability (CTO autonomous; light-touch for Day-1)

For Day-1, Pino structured logs to PM2 stdout are sufficient. Full Loki/Grafana wiring is Sprint 1.1.

| # | Step | Owner |
| --- | --- | --- |
| 8.1 | Tail logs during smoke test: pm2 logs qorium-readybank-service --lines 200 | CTO |
| 8.2 | Grep for errors: pm2 logs qorium-readybank-service --err --lines 500 \¦ grep -i 'error\¦warn' | CTO |
| 8.3 | Confirm latency on protected route p95 < 200 ms; if exceeded, investigate before declaring Day-1 done | CTO |

Watchdog: add talpro_watchdog_add for /healthz (5-min interval; alert on 2 consecutive failures).

## §9 — Day-1 closeout

When all 7 Definition-of-Done items pass:

- Update Sprint-1.0-Day-1-In-Flight-Tracker.md to all-green.

- Append “Day-1 closed” entry to IMPLEMENTATION-PROGRESS-TRACKER.md.

- Refresh QORIUM-MISSION-CONTROL.md to “Sprint 1.0 — DAY-1 COMPLETE”.

- Save session state with session_save_state.

- Notify CEO via single founder_request consolidating: candidate name + score + 3-line feedback summary + watchdog status + next sprint preview (Sprint 1.1 — Anti-Leak Engine + AI Plagiarism Benchmark).

## §10 — Known deviations from canonical spec (recorded honestly per SO-24)

| # | What | Spec says | What we shipped | Recorded as |
| --- | --- | --- | --- | --- |
| D-1 | API-key hash | D3 §2.2: Argon2id | HMAC-SHA256 (CTO-DELTA #4 ratified 2026-05-03) | Stream B _QORIUM_BUILD_LOG.md + key issuance record §2 |
| D-2 | Anti-Leak Engine | SO-9: 24h rotation | Deferred to Sprint 1.1 (no rotation in Day-1; questions are single-use via watermark seeds for now) | This runbook §10 |
| D-3 | AI Plagiarism Benchmark | SO-22: ≥93% | Not run for seed pack (Phase 1 onboards the benchmark) | This runbook §10 |
| D-4 | Full IRT calibration (a, b, c per IRT pipeline) | SO-21: mandatory | Day-1 records raw responses; calibration runs nightly batch starting Sprint 1.1 | This runbook §10 |
| D-5 | Loki + Grafana dashboards | CTO Architecture v1 | Pino-to-stdout via PM2 logs only for Day-1 | This runbook §8 |

These deviations are explicit and time-boxed to Sprint 1.1 closure (≤14 days). If unresolved by Sprint 1.1 close, escalate via founder_request.

## §11 — One-line owner & ETA grid

| Phase | Owner | ETA from “go” |
| --- | --- | --- |
| §1 Pre-flight | CTO | 5 min |
| §2 Bridge Protocol | CTO + 30-sec CEO click | 5 min |
| §3 DNS | CEO ≤60 sec | 5 min propagation |
| §4 Nginx + SSL | CTO | 10 min |
| §5 Deploy service | SB build + CTO ship | 20 min |
| §6 Key + seed | CTO | 5 min |
| §7 First candidate run | CEO names candidate; system runs | 30-90 min depending on candidate availability |
| §8 Observability | CTO | continuous |
| §9 Closeout | CTO | 10 min |

Total wall clock from “go” to Day-1 closed: ≈90 min (excluding candidate availability).

CEO time on critical path: ≤2 minutes (60 sec DNS + 30 sec PR merge + name candidate).

Prepared by CTO Office, Run #21. Constitution v2.0 SO-1, SO-9, SO-21, SO-22, SO-24.