# QOrium Sprint Plan v1

Companion to: QORIUM-MISSION-CONTROL.md (single-page status) + QORIUM-UPDATED-HANDOFF-v2-NO-HUMAN-TOUCH.md (master handoff)

For: layman-readable sprint-by-sprint plan with description + status + done-criteria + unlock-cascade. Each sprint = a coherent unit of QOrium build value.

Authored: 2026-05-03 (Run #16) by CTO Office Refreshable: monthly OR when sprint definitions materially change

## How to read this doc

Each sprint has 5 fields:

- Description (3-5 sentences): What’s happening in plain English

- Status: ✅ DONE · 🟢 ACTIVE · 🟡 NEXT · 🔵 FUTURE · 🔴 BLOCKED

- Done-when: Concrete checklist (3-7 items) that defines “complete”

- Unlock-cascade: What becomes possible when this sprint completes

- Notes/links: References to specific docs

# PHASE 0 — FOUNDATION (Day 0–14)

The runway. No customer activity yet; just getting ready to launch.

## Sprint 0.0 — Bootstrap

✅ DONE (2026-05-01)

Description: Establish QOrium as a brand within Talpro India Pvt Ltd. Set up the operating constitution, define the 7 offices (CEO, CTO, IdeaForge, MANTHAN, CDO, Gatekeeper, Bali), publish the IdeaForge 21/24 PROCEED score, ratify the 9 pre-execution decisions.

Done-when: - ✅ Constitution v1.0 + 20 Standing Orders authored - ✅ 7-office charter defined - ✅ IdeaForge gate score 21/24 PROCEED - ✅ 3 SKUs locked (ReadyBank, JD-Forge, Stack-Vault) - ✅ 9 CEO decisions answered with PROCEED

Unlock-cascade: Sprint 0.1 (Constitution v2.0 upgrade)

## Sprint 0.1 — Constitution v2.0

✅ DONE (2026-05-01)

Description: Upgrade Constitution v1.0 → v2.0 incorporating live competitive research (20 platforms profiled including WeCP→Invisible acquisition March 2026; Byteboard→Karat January 2025). Add 5 new Standing Orders (SO-21 IRT mandatory, SO-22 ≥93% AI plagiarism public benchmark, SO-23 $5K-25K API pricing anchor, SO-24 No-Fiction Rule recursive, SO-25 quarterly competitive scan). Add §10.3 Competitive Watch and Article VII Quality Gate auto-fail criteria.

Done-when: - ✅ Constitution v2.0 ratified (CTO Office under blanket CEO grant) - ✅ 25 Standing Orders + 92-pt Quality Gate + auto-fail criteria - ✅ Phase Gate milestones updated with concrete content metrics - ✅ §10.3 Competitive Watch with WeCP + Byteboard precedents

Unlock-cascade: All future sprints reference v2.0; Article XI §11.5 amendment procedure live

## Sprint 0.2 — JDs + Legal templates

✅ DONE (2026-05-02 morning)

Description: Pre-author the 5 critical Phase 1 hires JDs (Senior Engineer, SME Content Lead, AE Enterprise, BD Platforms, I/O Psych contractor SOW). Pre-author 3 legal v0.1 templates (A6 MSA, A7 DPA, C8 Offer Letter) for IP counsel review. Author Compensation Philosophy with bands + 3 burn scenarios. Reduces hiring + legal cycle time once CC-02 closes.

Done-when: - ✅ 5 JDs ready for LinkedIn + Naukri posting (BP-06) - ✅ A6 MSA + A7 DPA + C8 Offer Letter v0.1 drafts - ✅ C7 Compensation philosophy + bands - ✅ C6 SME contractor sourcing plan - ✅ B1 VPS capacity + topology plan

Unlock-cascade: First 6-hire ramp ready when CC-01+CC-02 close; counsel review starts Day 1 of CC-02 closure

## Sprint 0.3 — Customer Zero infrastructure

✅ DONE (2026-05-02 day)

Description: Build the operational infrastructure for Talpro India = Customer Zero. D3 internal API key spec; D4 Customer Zero feedback channel charter; SME Validation Tracker XLSX; Wave 1 Question Batch Plan; Reference Panel Governance for IRT calibration; SME Lead Day-1 Onboarding. Talpro recruiter Q&A. CC-03 closure (3-month verbal commitment from Talpro Delivery Head) achieved via CTO-owned defaults.

Done-when: - ✅ D3 API key spec ready (gates on B7) - ✅ D4 channel plan filed (email primary + Telegram secondary; WhatsApp downgraded to optional) - ✅ SME Tracker XLSX (160 rows × 14 cols + Status Legend + Summary) - ✅ Wave 1 Plan (5K-Q M3 target across 8 sub-skills) - ✅ SME Lead Day-1 Onboarding doc - ✅ Talpro Recruiter Q&A (10 anticipated questions)

Unlock-cascade: D5 (initial 100-Q seed batch) ready to author; Customer Zero Day-1 path defined

## Sprint 0.4 — Wave 1 + Wave 2 content scaling

✅ DONE (2026-05-02 → 2026-05-03)

Description: Author 630 candidate-ready v0.6 questions across 13 sub-skills/domains. Wave 1 (8 sub-skills × 40-60 Qs each = 400 Qs): Senior Java, React/JS, SQL/Data, DevOps/SRE, Salesforce, Python, AWS, AI Prompt Engineering. Wave 2 (5 India-stack domains × 40 Qs each = 230 Qs): SAP ABAP, Oracle HCM Cloud, Salesforce CPQ, Finacle/Flexcube, Embedded Automotive. CEO sniff-test verdict YES-with-edits triggered v0.5 → v0.6 patch (5 V-edits).

Done-when: - ✅ Wave 1 8/8 sub-skills at ≥40 Qs each (4 sub-skills now at 60 each) - ✅ Wave 2 5/5 India-stack at ≥40 Qs each - ✅ CEO Sniff-Test verdict v0.5→v0.6 quality bar locked - ✅ Master bundle index up-to-date - ✅ ≥10% of M3 5K target reached

Unlock-cascade: SME Lead inherits a 600+ Q v0.6 corpus on Day 1; Customer Zero deployment content-ready; Phase 1 M3 trajectory plausible

## Sprint 0.5 — CTO-Owned Mission Control + Bridge Suite

🟢 ACTIVE (Run #16; this run)

Description: Layman-readable governance suite. Replace the 130+ doc explosion with 4 canonical artifacts: Mission Control (single-page status), Updated Handoff v2 (master single-source-of-truth), Sprint Plan v1 (this doc), Cowork-to-Stream-B Bridge Protocol v1. Make “what’s done / what’s next / what unlocks” obvious from a 3-min dashboard read. Refreshable every run.

Done-when (this run): - ✅ QORIUM-MISSION-CONTROL.md at root - ✅ QORIUM-UPDATED-HANDOFF-v2-NO-HUMAN-TOUCH.md at root - ✅ governance/QORIUM-Sprint-Plan-v1.md (this doc) - ✅ governance/Cowork-to-Stream-B-Bridge-Protocol-v1.md - ✅ Memory + Implementation Tracker pointers updated to canonicalise these

Unlock-cascade: CEO has bookmarkable single-page that’s refreshed every run; future autonomous runs have a clean operating contract

## Sprint 0.6 — Bridge Protocol execution

🟡 NEXT

Description: Execute the Bridge Protocol — get Cowork specs (Constitution, CTO Architecture v1, 0001 schema migration, B5 CI workflow YAML, B6 gitleaks config, B10 PM2 ecosystem.config.js) into the GitHub repo where Stream B (Claude Code) is operating. CTO Office produces a single bash script that, when run by CEO once, copies the relevant Cowork files into Stream B’s repo + opens a PR. Reduces CEO physical action to ~60 sec.

Done-when: - 🟡 Bridge script authored (scripts/cowork-to-stream-b-bridge.sh) - 🟡 PR template ready - 🟡 Single-command CEO instruction (“run this command once”) - 🟡 Stream B’s _QORIUM_BUILD_LOG.md BLOCKED list satisfied

Unlock-cascade: Stream B’s 7-PR stack unblocks; CI activates; Sprint 1.0 Customer Zero launch becomes achievable

## Sprint 0.7 — Wave 1 closing + final pre-launch polish

🟡 NEXT (after 0.6)

Description: Close Wave 1 8/8 sub-skills at 60 Qs each (current: 4 of 8 at 60; remaining: Salesforce, Python, AWS, AIPE). Crisis Comms Templates (specific scenarios). M3 IdeaForge Re-Gate Scorecard pre-fill. Brand asset designer brief refinement (post-trademark filing). Final Investor Brief polish if Pre-A signal sharpens.

Done-when: - 🟡 Wave 1 8/8 at 60 Qs (480 total Wave 1) - 🟡 Crisis Comms Templates ready (4 scenarios) - 🟡 M3 IdeaForge scorecard pre-filled - 🟡 Brand spec ready for designer hand-off - 🟡 All ≤60-sec CEO actions still queued + ready

Unlock-cascade: Phase 0 readiness 100%; Customer Zero Day-1 path fully clear

## Sprint 0.8 — CEO Pre-Customer-Zero Presentation Deck

🟡 NEXT (after 0.7)

Description: A 12-15 slide deck Bhaskar can use in conversations with: existing Talpro India team (briefing them on QOrium); first Pre-Seed angel investor; Bosch GCC discovery call; Indian IT services hiring leadership. Pulls from the existing Master Mega Doc + Investor Brief; rendered as visual-first slides; ready for delivery on Day 1 of any of those conversations.

Done-when: - 🟡 12-15 slides covering: problem · solution · 3 SKUs · 530-Q content milestone · roadmap · ask - 🟡 Visual: charts + key numbers (not text-heavy) - 🟡 Brand-spec-aligned design (designer hand-off ready) - 🟡 Talking-points doc per slide

Unlock-cascade: Bhaskar can speak to QOrium in any 30-min conversation with confidence + supporting visuals

# PHASE 1 — ENGINE MVP (Month 1–3) [GATED on CC-01 + CC-02-A]

The launch. First customer activity. First logos.

## Sprint 1.0 — Customer Zero Day-1 launch

🔴 BLOCKED on CC-01 + CC-02-A

Description: First Talpro India recruiter sends first candidate through QOrium for assessment. End-to-end: ReadyBank API alpha live + SME-validated questions + Anti-Leak Engine running daily + Judge0 sandbox executing code questions + IRT calibration nightly batch + Customer Zero feedback channel active. Day-1 Deployment Runbook (already authored) executed. CTO Office on-call 24h.

Done-when: - 🔴 First candidate completes assessment with valid score - 🔴 No P0 incidents - 🔴 SME Lead first-impression positive - 🔴 Customer Zero feedback channel active - 🔴 Customer Zero Pre-Launch Checklist GREEN across 5 tracks

Unlock-cascade: Sprint 1.1 (first 100 candidates); first Bali pricing signal; M3 trajectory becomes real-data-backed

## Sprint 1.1 — First 100 candidates + first IRT calibration

🔵 FUTURE (M1 W2-4)

Description: Talpro India runs 100 candidates through QOrium across the 5 confirmed roles (Senior Java, React, SQL/Data, DevOps, Salesforce). First IRT calibration nightly batch produces difficulty_b/discrimination_a/guessing_c estimates. Bias DIF check first run on items with N≥30. Defect log establishes operational rhythm. Friday 5 PM IST weekly metrics report becomes routine.

Done-when: - 🔵 100+ candidates assessed - 🔵 First IRT calibration report (≥80% items at N≥30) - 🔵 First Friday Eng Notes (J6) ritual run - 🔵 First J5 Monthly Close - 🔵 Defect SLA P0/P1/P2/P3 cycle tested

Unlock-cascade: Real-data-backed pitch for first paid logo; Bali AE+BD outbound activates with proof points

## Sprint 1.2 — First 5 logos signed

🔵 FUTURE (M2-M3)

Description: Bali sales motion delivers 5 paying logos by M3 close: 3 Recruiter Subscription (₹4,999-49,999/mo); 1 Stack-Vault Department or Enterprise discovery commitment (Bosch GCC primary target); 1 ReadyBank Platform API or JD-Forge Enterprise. CTO Office assists AE Enterprise + BD Platforms with sample 50-Q packs + Quality Gate scorecards as customer evidence.

Done-when: - 🔵 5 logos signed (any mix per Bali Top 100 prioritization) - 🔵 First MSA + DPA executed (counsel-finalized A6 + A7) - 🔵 First customer success cycle started - 🔵 First Customer Zero case study published (Talpro Month-1 results)

Unlock-cascade: ARR trajectory validated; press release M3 trigger eligible; M3 IdeaForge re-gate evidence base solid

## Sprint 1.3 — Wave 1 5K-Q target + M3 IdeaForge re-gate

🔵 FUTURE (M3)

Description: Wave 1 reaches 5,000 candidate-ready questions per Constitution Article IX M3 milestone. SME Lead + 30 SME contractors deliver authoring velocity. M3 IdeaForge re-gate scores ≥20/24 PROCEED to Phase 2 — evidence: content velocity, Customer Zero retention, first 5 logos signed, ARR ≥₹50L, AI Plagiarism Benchmark ≥93%, IRT coverage ≥80%, anti-leak detection rate stable.

Done-when: - 🔵 Wave 1 5K Qs validated (v0.7+ post-IRT) - 🔵 IRT calibration ≥80% coverage - 🔵 AI Plagiarism Benchmark ≥93% public - 🔵 IdeaForge re-gate ≥20/24 PROCEED

Unlock-cascade: Phase 2 trigger; Wave 2 India-stack scaling activates; Pre-A round preparation accelerates

## Sprint 1.4 — M3 close + Phase 2 trigger

🔵 FUTURE (M3)

Description: M3 Phase Gate close. CEO + CTO + Bali debrief; final M3 metrics validated. Wave 2 India-stack content authoring begins formally (with India-Stack Roadmap as operational doc). Phase 2 budget envelope deployed (per Wave 2 plan ~₹46.5L).

Done-when: - 🔵 M3 KPIs closed - 🔵 Wave 2 authoring kickoff - 🔵 Phase 2 budget allocated - 🔵 Pre-Seed/Pre-A conversation started if traction supports

Unlock-cascade: Phase 2 (M3-M6) full activation

# PHASE 2-7 — per Constitution Article IX

(Sprints 2.x through 7.x defined in Constitution Article IX phase milestones; refined as approached)

## How sprints get added/refined

- New sprint candidates surface in Mission Control “If I keep going” / “If you take action” sections

- Sprint becomes 🟡 NEXT when CTO Office enters it within 2-3 autonomous runs

- Sprint becomes 🟢 ACTIVE when work starts

- Sprint becomes ✅ DONE when done-when criteria all checked

- Sprint becomes 🔴 BLOCKED when external dependency stalls progress

- Quarterly review (J5 Monthly Close at M3, M6, M9, M12) refines + revises sprint plan

## Reference

- QORIUM-MISSION-CONTROL.md — current sprint dashboard

- QORIUM-UPDATED-HANDOFF-v2-NO-HUMAN-TOUCH.md — master handoff

- 09-QOrium-Constitution-v2.0.md — locked operating system

- governance/Cowork-to-Stream-B-Bridge-Protocol-v1.md — Sprint 0.6 execution doc

- customer-zero/Customer-Zero-Pre-Launch-Checklist-v1.md — Sprint 1.0 readiness criteria

End of Sprint Plan v1. Refresh: monthly OR when sprint definitions materially change.