# CC-02 — IP Counsel Engagement Plan (Path C: CTO Drafts, CEO Sends)

Date: 2026-05-02 Authority: CEO Office (autonomous mode) · CTO Office co-signed Card: CC-02 (originally OPEN, ~15 min; now reduced to 60-sec CEO send action) Trigger: User directive “complete Remote Auto Mode setup with No Human Touch”

## DECISION: Path (c) — CTO drafts message, queues for CEO send

### Why path (c) over (a) verbal-kickoff and (b) defer

| Path | Speed-to-protection | CEO time | Risk |
| --- | --- | --- | --- |
| (a) Verbal via WhatsApp | 7–14 days (scheduling + verbal-to-written conversion) | ~10 min CEO call + follow-up | Verbal commitments can drift; engagement letter still needs written brief |
| (b) Defer | +14–30 days delay | 0 now, but 30+ min later | Trademark squatting on “QOrium” + ReadyBank + Stack-Vault + JD-Forge during the gap — the names are now in 10+ public files (Constitution, Blueprint, Sales Playbook); discoverable. |
| (c) CTO drafts, CEO sends | 24–48 hours from CEO send to first counsel call | 60 seconds (paste pre-drafted email, hit Send) | Lowest. Letter is comprehensive; counsel responds with engagement terms. |

Decision rationale (per QOrium Constitution v2.0 §Decision Framework):

| Dimension | Weight | Score (Path c) | Weighted |
| --- | --- | --- | --- |
| Security & Data Protection | 30% | 5 (locks IP before public launch) | 1.50 |
| Cost Effectiveness | 25% | 4 (CTO authoring is sunk cost; counsel cost is identical across paths) | 1.00 |
| Revenue Impact | 20% | 4 (IP protection is precondition for enterprise contracts; Bosch GCC will not sign without TM in flight) | 0.80 |
| Performance & Reliability | 15% | 5 (60-sec CEO touch is most reliable execution surface) | 0.75 |
| Simplicity & Maintainability | 10% | 5 (one email, one card, one closeout) | 0.50 |
| TOTAL |  |  | 4.55 / 5.00 |

≥3.5 = APPROVE → APPROVED.

CTO Office co-sign: ✅ Approved. Path (c) is dominant on every weighted dimension.

## SHORTLIST: THREE BENGALURU/MUMBAI IP FIRMS WITH SOFTWARE TM EXPERIENCE

CEO picks one. Each is well-regarded for software/tech-services trademark filings (Class 9 software + Class 42 services), Indian Trade Marks Registry filing experience, and US TM (Madrid Protocol) experience.

| Rank | Firm | City | Why short-listed | Typical TM cost (India + US) |
| --- | --- | --- | --- | --- |
| 1 | K&S Partners | Bangalore + Delhi | Tier-1 IP boutique; deep software/tech client list; structured engagement; bilingual (Hindi/English) Indian filings; Madrid Protocol experienced. Default recommendation. | ₹35,000–₹60,000 / mark / India + ~$1,200–$2,000 / mark / US |
| 2 | Anand and Anand | Delhi + Bengaluru | Largest Indian IP firm; full-service; faster turnaround; slightly higher fee. | ₹50,000–₹80,000 / mark / India |
| 3 | LexOrbis | Delhi + Bengaluru + Mumbai | Mid-size; software-tech specialty; slightly leaner cost; good for budget-sensitive launch. | ₹30,000–₹50,000 / mark / India |

Total estimated spend (4 marks × India + US): ₹6L–₹12L over 18–24 months (filing + prosecution + publication + registration). Within QOrium ringfenced ₹50L envelope (CC-01 dependency — approve once CC-01 closes).

CTO recommendation: K&S Partners (option 1). Best balance of tier-1 reputation, software-tech specialization, Madrid Protocol experience, and predictable structured engagement. CEO may override based on existing Talpro relationships.

## DRAFT EMAIL — READY FOR CEO SEND

To: {firm-contact-email — see “Lookup” below} From: bhaskar@talpro.in (or bhaskar@qorium.io once domain provisioned per CC-04) Cc: legal@talpro.in (internal record) Subject: Engagement enquiry — IP counsel for QOrium (trademark + commercial templates)

Dear {Firm name} IP team,

I am writing on behalf of Talpro India Pvt Ltd to engage your firm as IP
counsel for a new product line we are launching, named QOrium
(question-bank-as-a-service). We need help across two workstreams:

1. Trademark filings — India + US (Madrid Protocol)

   Marks to file:
   - QOrium (wordmark + logo) — Class 9 (software) and Class 42 (services)
   - ReadyBank (SKU name) — Class 42
   - Stack-Vault (SKU name) — Class 42
   - JD-Forge (SKU name) — Class 42

   Target: file all four marks in India and US within 30 days of engagement.
   Public launch is planned ~Month 4–5; protection-in-flight is required
   before public launch.

2. Commercial template review

   Two CTO-Office-drafted templates ready for your legal review and
   counter-redline:
   - Master Services Agreement (MSA) v0.1 — for enterprise B2B customers
     (first target: Bosch GCC Bengaluru)
   - Data Processing Agreement (DPA) v0.1 — DPDPA + GDPR alignment

   Target: counsel-blessed v1.0 of both templates within 21 days; required
   before our first enterprise contract signature.

We are an existing IT staffing firm (Talpro India, 15+ years; bhaskar@talpro.in
is the founder/CEO). QOrium is a new product line, fully ringfenced. Budget
envelope for the IP workstream is ~₹6–12L over 18–24 months for filings +
prosecution; we will fund engagement from the QOrium account separately
(account opening in flight under CC-01).

Could we schedule a 30-minute call this week or next to:
(a) confirm scope and your fee structure,
(b) review the MSA + DPA drafts,
(c) align on a 30-day TM filing timeline?

Please share two or three time slots that work in IST, ideally with your
software-trademark practice lead.

Best regards,
Bhaskar Anand
Founder & CEO, Talpro India Pvt Ltd
bhaskar@talpro.in | +91-{phone — fill from CEO's standard signature}

Attachments (will follow once you confirm scope):
  - QOrium one-pager (positioning summary)
  - QOrium logo (PDF, vector)
  - MSA v0.1 (CTO-Office draft)
  - DPA v0.1 (CTO-Office draft)

## CONTACT LOOKUP (CEO selects firm; CTO Office provides current contact)

CEO replies to CTO Office with one of: “K&S” / “Anand” / “LexOrbis” / “{other firm name}”. CTO Office then:

- Looks up the current partner-level contact email at the chosen firm via the firm’s website + LinkedIn (or uses the public general-enquiries inbox if no specific partner identified).

- Personalizes the draft above with the partner name in the salutation and the lookup’d email in the To: field.

- Files the personalized draft as legal/CC-02-Engagement-Email-FINAL-{firm}.eml and pings CEO via the QOrium email list with a one-line “Pre-drafted, ready to send” note.

- CEO opens the .eml file in their mail client, verifies the address, and clicks Send. Total CEO time: ~60 seconds.

If CEO has zero preference, default = K&S Partners (CTO recommendation above).

## EVIDENCE-BACK FORMAT (CEO → CTO once email is sent)

“✅ CC-02 sent. Firm: {K&S / Anand / LexOrbis / other}. Sent: {date/time}. Awaiting reply.”

CTO Office tracks reply in legal/CC-02-engagement-thread.md. When counsel replies, CTO reviews engagement terms, drafts CEO’s response, and queues another 60-sec CEO send for the engagement letter signature.

## DOWNSTREAM AUTO-RELEASES

Once CC-02 sends and counsel engages:

- ✅ CC-08 (Trademark filing kick-off) auto-releases — CTO Office prepares the technical brief; CEO + counsel exchange spans Day 7–14

- ✅ MSA + DPA legal-review path opens — CTO Office sends drafts within 24 hours of counsel acceptance

- ✅ A5 (Trademark filing India + US) becomes IN_PROGRESS instead of BLOCKED on A3

- ✅ Bosch GCC contract-readiness path activates (precondition for CC-07 follow-through)

## DECISION RECORD (for QUEUE + Tracker)

CEO Office (autonomous mode) chose Path (c): CTO drafts comprehensive engagement email (above), shortlists 3 candidate firms (K&S Partners default recommendation), queues a 60-sec CEO send action. Decision Framework score: 4.55 / 5.00 (APPROVE). CC-02 reduced from “~15 min CEO action” to “~60 sec CEO send + CEO firm-pick reply.” CTO Office co-signed: ✅ Approved.

End of CC-02 plan. CEO’s only remaining touch: pick a firm + click Send. ~60 seconds total.