# ATS Connector Framework v0

For: CTO Office, Bali (Sales)
Authority: Constitution Article IX (Phase Gates), M9 Phase Gate explicit: “ATS integrations live (Greenhouse + Workday + Ashby + Darwinbox)”
Owner: CTO Office, Sr. Engineer (integration lead Y1); Director of Integrations (Y2+)
Status: v0 Framework Spec (implementation Phase 3, M6–M9)
Effective: May 2026

Header: Per Constitution Article IX M9 Phase Gate success criterion: 4 ATS go live (Greenhouse + Workday + Ashby + Darwinbox). v0 framework spec; v1 implementation Phase 3.

## §1 Why ATS Connectors Matter: Adoption Friction Reduction

### 1.1 Competitive Reality

Market expectation: HackerRank, Mettl, Codility all offer 15–20+ ATS integrations out-of-the-box. Candidates lose purchase momentum if they must manually export QOrium scores + import to ATS.

Customer friction: - Manual workflow: QOrium assessment complete → download CSV → upload to ATS → map fields → test integration → deploy. 4–5 business days, IT team involvement. - Native integration: Assessment complete → score auto-posted to ATS candidate profile. 5 minutes, no IT involvement.

ATS attachment value: 70% of hiring teams live 8+ hours/day in ATS UI (Greenhouse, Workday, etc.). If QOrium lives inside ATS, it’s “sticky” — switching cost is high.

### 1.2 Phase Gate Mandate

Constitutional requirement: M9 Phase Gate explicitly lists 4 ATS integrations as a go-live dependency. No ATS integrations = M9 gate fails.

Why these 4? - Greenhouse: Market leader for growth-stage + mid-market (US-anchored). ~40% of US venture-backed companies. - Workday: Enterprise standard (Fortune 500, large APAC enterprises). Bosch uses Workday. - Ashby: Fastest-growing ATS among tech startups (Anthropic uses Ashby; competitive feature parity expected). High-growth segment. - Darwinbox: India-anchored ATS (used by Tata Consultancy Services, Infosys, other Indian enterprises). Talpro Customer Zero + India-stack customer base alignment.

Future ATSes (M9+ roadmap): Lever, BambooHR, SuccessFactors (SAP), ICIMS, SmartRecruiters, Workable, Recruitee.

## §2 Connector Architecture: Hub-and-Spoke

### 2.1 System Design Principles

Hub (QOrium source of truth): - QOrium API (api.qorium.io) holds assessments, candidates, results. - Single canonical data source; connectors are thin adapters. - No ATSes directly modify QOrium data (read-only from ATS perspective, with exceptions for webhook auth).

Spoke (ATS adapters): - Each ATS connector implements standard interface: SyncCandidates, SyncJobs, SyncAssessmentResults, AuthRefresh. - Adapters translate QOrium data model ↔ ATS data model. - Bidirectional webhooks: ATS → QOrium (trigger assessments), QOrium → ATS (post scores).

### 2.2 Service Architecture

Service name: qorium-ats-bridge
Type: PM2 cluster (future) / single process v0 (M6–M8).
Ports: 5105–5110 (reserved range for integrations).
Code repo: /opt/qorium/services/ats-bridge/.
Language: TypeScript (Node.js).
Database: PostgreSQL (shared with QOrium core).

### 2.3 Data Model: Universal Abstraction

QOrium internal model (simplified):

interface Candidate {
  id: string;
  email: string;
  firstName: string;
  lastName: string;
  externalId?: string; // ATS-provided ID for idempotency
  assessmentStatus: 'pending' | 'in_progress' | 'completed';
  assessmentScore: number;
  assessmentUrl: string;
  assessmentCompletedAt: ISO8601;
}

interface AssessmentResult {
  candidateId: string;
  assessmentId: string;
  score: number;
  timeSpentMs: number;
  answers: Record<string, any>;
  metadata: {
    atsPlatform: string;
    jobId: string;
    externalCandidateId: string;
  };
}

ATS-specific adapters translate to/from this model: - Greenhouse candidate → QOrium candidate - Workday candidate → QOrium candidate (field mapping per tenant) - etc.

## §3 Per-ATS Specifics

### 3.1 Greenhouse (Harvest API)

Market segment: Growth-stage + mid-market (US, EU, APAC).

API endpoints: - GET /candidates — list candidates for a job. - GET /candidates/{id} — fetch candidate details. - PATCH /candidates/{id} — update candidate (add custom fields with score, assessment URL). - GET /jobs — list open jobs. - Webhooks: candidate.created, candidate.updated, job.opened, etc.

Authentication: OAuth 2.0 (token + refresh token).

Rate limits: 50 requests/second (generous).

Custom fields: Greenhouse allows custom candidate field types. We create: - qorium_assessment_score (number, read-only from Greenhouse; written by webhook). - qorium_assessment_url (URL, clickable link to assessment or results). - qorium_assessment_status (enum: pending, in_progress, completed).

Webhook flow: 1. Candidate added to job in Greenhouse. 2. Greenhouse fires candidate.created webhook → QOrium. 3. QOrium creates internal candidate record + generates assessment invite URL. 4. QOrium POSTs assessment URL back to Greenhouse via PATCH /candidates/{id} (updates qorium_assessment_url field). 5. Recruiter sees URL in Greenhouse; clicks → candidate takes assessment. 6. Assessment complete → QOrium fires webhook to Greenhouse (PATCH candidate with score).

Idempotency: Use Greenhouse candidate.id as external_id; replay-safe via uniqueness constraint.

### 3.2 Workday (REST + SOAP APIs)

Market segment: Enterprise (Fortune 500, large APAC enterprises). Bosch uses Workday.

API complexity: Workday is notoriously complex (enterprise permission model, multi-tenant security, tenant-specific configurations).

Endpoints (REST, if supported by tenant): - GET /recruiting/v1/candidates — list candidates. - POST /recruiting/v1/candidates/{id}/custom_fields — add custom field values. - Webhooks: Event subscriptions (tenant must enable; usually requires Workday admin approval).

Authentication: OAuth 2.0 (tenant-specific; may require Workday Instance URL + signing keys).

Rate limits: Negotiated per tenant contract; typically 100–1000 req/min.

Custom fields: Workday requires pre-configuration by tenant admin (in Workday Setup). QOrium must provide a setup guide: 1. In Workday, create custom field “QOrium Assessment Score” (type: number). 2. Grant QOrium integration user API permission to write this field. 3. Share tenant ID, client ID, client secret with QOrium.

Webhook setup: Tenant must enable Event Subscriptions + create subscription for “Candidate Hired” or custom events. More complex; plan 1–2 week setup per tenant.

Certification: Workday requires certification for production integrations (process: submit to Workday, they test, 4–12 week turnaround). Critical path item: start Workday certification at M6 (3 months before M9 go-live).

Fallback (if REST unavailable): Use Workday Recruiting Web Services (SOAP). Older API but widely supported. Library: soap (npm) or zeep (Python); adds complexity.

### 3.3 Ashby (REST API, Simple)

Market segment: Tech startups, high-growth companies (YC-backed). Anthropic uses Ashby; competitive feature parity expected.

API endpoints: - GET /candidates.list — list candidates. - GET /candidates.retrieve — fetch candidate. - PATCH /candidates.update — update candidate (add custom fields, archive, etc.). - GET /jobs.list — list jobs. - Webhooks: Simple POST webhook support (register URL, Ashby sends JSON on events).

Authentication: API key (Bearer token).

Rate limits: 100 requests/minute (moderate; aggressive rate limiting acceptable for async workflows).

Custom fields: Ashby allows custom fields on candidate object (via API or UI setup). Create: - qorium_score (number). - qorium_assessment_link (URL). - qorium_status (text enum).

Webhook flow: Simple and clean. Ashby fires webhook when candidate added to job → QOrium creates assessment → posts score back via PATCH.

Idempotency: Use Ashby candidateId as external_id.

Ease: Ashby has cleanest API; lowest integration complexity. Recommend starting with Ashby (M6) for framework validation before Workday complexity.

### 3.4 Darwinbox (REST API, India-Anchored)

Market segment: India enterprise + APAC (Tata Consultancy Services, Infosys, other GCCs).

API endpoints: - GET /v1/candidate — list candidates. - POST /v1/candidate — add custom field value. - GET /v1/job — list jobs. - Webhooks: Webhook support; registration via admin panel.

Authentication: API key (apiKey query parameter or header).

Rate limits: Varies by plan; typically 100–500 req/min. Negotiate with Darwinbox sales.

Custom fields: Configured via Darwinbox admin UI. Create fields: - qorium_assessment_score (number). - qorium_assessment_url (URL).

Webhook flow: Similar to Ashby (simple). Candidate added → assessment created → score posted back.

Idempotency: Use Darwinbox candidateId as external_id.

Business rationale: Darwinbox alignment with Talpro Customer Zero + India enterprise TAM. Native Darwinbox integration removes friction for Indian hiring teams (Wipro, TCS, ICICI, etc.).

## §4 Auth Model: Per-Tenant OAuth 2.0 + Secrets Vault

### 4.1 Multi-Tenant Auth Architecture

Each ATS tenant (Bosch Greenhouse account, Bosch Workday account, ICICI Darwinbox account, etc.) requires: - OAuth 2.0 token (access + refresh). - Tenant-specific settings (ATS URL, custom field mappings, webhook secret for signing).

Storage: Secrets in KMS-encrypted vault (per D3 spec, Talpro Secrets Protocol).

### 4.2 Auth Flow

Setup (tenant admin via QOrium /admin/integrations UI): 1. Tenant admin clicks “Connect Greenhouse” button. 2. QOrium redirects to Greenhouse OAuth authorize endpoint (scopes: candidates:read, candidates:write, jobs:read). 3. Greenhouse user authorizes → callback to QOrium with auth code. 4. QOrium exchanges code for tokens; stores tokens in vault (HMAC-SHA256 encrypted with tenant-specific key). 5. UI displays “Greenhouse connected ✓”.

Token refresh: Nightly cron job checks token expiry; refreshes 30 days before expiry (per OAuth 2.0 best practice).

Tenant isolation: Each tenant has separate vault entry; no cross-tenant token leakage.

### 4.3 Webhook Signing

For ATS → QOrium webhooks: - ATS provides webhook secret (Greenhouse: signing_secret; Ashby: signing_secret; Darwinbox: webhook_secret). - QOrium stores secret in vault. - On webhook receipt: compute HMAC-SHA256(payload, secret); compare to header signature. - Reject if signature invalid (prevents spoofing).

## §5 Data Flow: Inbound + Outbound

### 5.1 Inbound: ATS → QOrium (Trigger Assessment)

Sequence: 1. Event: New candidate added to job in Greenhouse (or Workday, etc.). 2. Webhook: Greenhouse fires POST to qorium-ats-bridge/webhooks/greenhouse/:tenantId with candidate data. 3. QOrium processing: - Validate webhook signature. - Extract candidate email, name, job ID. - Query QOrium core API: does candidate already exist? (check via external_id). - If not: create candidate record in QOrium. - If yes: update candidate status. 4. Assessment trigger: - Generate assessment invite URL (unique per candidate + assessment pack). - Attach per-customer watermark variant (per SO-9 anti-leak rotation). - Store external_id = Greenhouse candidate ID (for idempotency). 5. Webhook response back to ATS: - POST to Greenhouse API: PATCH /candidates/{id} with custom field qorium_assessment_url. - Greenhouse recruiter sees clickable link in candidate profile.

Latency target: Webhook received → assessment link posted back = <2 minutes.

### 5.2 Outbound: QOrium → ATS (Post Score)

Sequence: 1. Event: Candidate completes assessment in QOrium. 2. Result processing: - QOrium core computes final score. - Queries metadata: which ATS? which tenant? which candidate external_id? 3. ATS callback: - POST to ATS webhook registered by tenant admin (e.g., https://bosch-webhook.qorium.local/webhooks/assessment_complete). - Payload: { candidateId: "ext_123", score: 87, url: "qorium.io/results/..." }. 4. ATS processing: - Receives webhook. - Updates candidate record with score (via Greenhouse PATCH, Workday update, etc.). - Candidate profile in ATS shows score immediately.

Latency target: Assessment complete → score visible in ATS = <5 minutes.

## §6 Idempotency & Replay Safety

Critical requirement: If QOrium receives the same webhook twice (network retry), assessment must not be created twice.

Mechanism: 1. External ID: Store (tenantId, externalCandidateId) as unique constraint in qorium_candidates table. 2. Idempotency Key: Webhook includes Idempotency-Key header (UUID); store in webhooks_log table. 3. Replay check: On webhook arrival, check if Idempotency-Key already processed. If yes, return cached response (200 OK) without re-executing.

Database constraint:

ALTER TABLE qorium_candidates ADD CONSTRAINT 
  unique_external_candidate 
  UNIQUE (tenant_id, ats_platform, external_candidate_id);

## §7 Failure Modes & Degradation

### 7.1 ATS API Down

Scenario: Greenhouse API returns 503 Service Unavailable when posting score.

Handling: 1. Exponential backoff: Retry with jitter (e.g., 1s, 2s, 4s, 8s, 16s, 32s). 2. Max retries: 24 hours of retries; if still failing after 24h, escalate to tenant admin. 3. Degraded mode: Continue processing other assessments; mark this tenant’s integration as “degraded” in admin UI. 4. Admin alert: Email to tenant admin + Slack #qorium-integrations: “Greenhouse integration for Bosch is experiencing delays. Scores will be posted when API recovers.”

### 7.2 Permission Errors

Scenario: QOrium token lacks candidates:write scope; Greenhouse rejects PATCH request with 403 Forbidden.

Handling: 1. Detect: Log 403 error to integration_errors table. 2. Alert: Email tenant admin: “Greenhouse integration requires re-authorization. Click here to reconnect.” 3. Degraded mode: Flag integration as “auth_required”; don’t attempt further API calls. 4. Self-service: Provide /admin/integrations button to re-authorize without code changes.

### 7.3 Schema Drift

Scenario: ATS vendor releases new API version; old custom fields deprecated; new fields required.

Handling: 1. Quarterly compatibility review: CTO Office reviews ATS release notes (Q1, Q2, Q3, Q4). 2. Impact assessment: Document breaking changes. 3. Deployment plan: For non-breaking changes (new optional fields), deploy passively. For breaking changes (deprecated fields), coordinate tenant migration (e.g., “Please update to Greenhouse API v1.5 by date X”). 4. Notification: Send 60-day notice to all affected tenants.

## §8 Rollout Sequence: Phase 3 M6–M9

### 8.1 M6: Greenhouse (Easiest, Clearest API)

Rationale: Greenhouse has the cleanest API, most generous rate limits, and large US-market TAM. Validate framework design.

Deliverables: - Greenhouse connector fully implemented + staging tested. - Webhook inbound/outbound tested end-to-end. - Idempotency validation (replay safety). - Error handling (API down, auth errors).

Internal testing: Use QOrium internal Greenhouse account (test workspace) for validation.

Launch: Limited early access to 2–3 Greenhouse customers (partner companies comfortable with beta integrations).

### 8.2 M7: Ashby (Simple API, Startup Segment)

Rationale: Second simplest API; validates framework generalization. Reach high-growth startup segment.

Deliverables: - Ashby connector. - Webhook integration. - Error handling.

Reuse: Leverage Greenhouse framework; Ashby is simpler (less config needed).

Launch: Early access to 3–5 Ashby users.

### 8.3 M8: Darwinbox (India Market Alignment)

Rationale: Support India enterprise segment; align with Talpro Customer Zero + India-stack content roadmap.

Deliverables: - Darwinbox connector. - API key auth (simpler than OAuth; check Darwinbox docs). - Webhook integration.

Parallel: Outreach Bali to 2–3 India enterprise customers (TCS, Infosys GCC) for beta access.

Launch: Early access to 2–3 Darwinbox users.

### 8.4 M9: Workday (Most Complex, Enterprise Crown Jewel)

Rationale: Enterprise customers expect Workday. Late-stage positioning (after framework proven).

Complexity: Workday requires: - Certification process (4–12 weeks). - Multi-tenant config per tenant. - SOAP API integration (fallback if REST unavailable). - Signing keys + security configuration.

Timeline critical: Start Workday certification at M6 (immediately after Greenhouse) to complete by M9.

Deliverables: - Workday connector (REST or SOAP). - Certification package submitted to Workday. - Admin setup guide for tenants. - Error handling (complex permission model).

Launch: Production go-live at M9 (assuming certification completes).

## §9 Customer Experience

### 9.1 Self-Service Connector Setup

Tenant admin UI: /admin/integrations/

Flow: 1. Admin clicks “Add Integration.” 2. Selects ATS type from dropdown: Greenhouse, Workday, Ashby, Darwinbox. 3. Clicks “Authenticate” → redirected to ATS OAuth (or pastes API key for Darwinbox). 4. Returns to QOrium; displays “Connected ✓” + setup instructions. 5. Admin optionally maps custom fields (if needed for their ATS). 6. Toggles “Enable sync” → integration is live.

Support: In-app help text + /docs/integrations/[ats-name] setup guide per ATS.

### 9.2 Sandbox Environment

Purpose: Tenants can test integration without affecting production hiring flow.

Setup: QOrium provides sandbox API endpoint + sandbox Greenhouse/Workday/Ashby account.

Workflow: 1. Admin enables “Sandbox mode” on integration. 2. All webhooks are routed to sandbox database. 3. Assessments are created but marked sandbox: true; don’t count toward billing. 4. Admin tests with dummy candidate data. 5. Flips to production when ready.

### 9.3 Monitoring + Sync Status Dashboard

Per-integration dashboard: - Last sync timestamp. - Webhook receive/process metrics (events/hour). - Error count + recent error log. - Custom field mappings (if tenant configured). - Integration health (green / yellow / red).

Alerts: - Red: integration down / auth failing → email admin. - Yellow: error rate spike (e.g., 5% of webhooks failing) → notify.

## §10 Cost Envelope: ATS Integrations

Engineering: 4 ATSes × 1 Sr. Engineer + 1 Frontend Eng per ATS = 1 month each = 4 person-months total.

Breakdown per ATS: - M6 Greenhouse: 1 month, 2 engineers (Sr. Eng + FE) = 1 person-month. - M7 Ashby: 0.75 months (reuse framework). - M8 Darwinbox: 0.75 months (simpler). - M9 Workday: 1.5 months (complexity: multi-tenant, certification, signing keys). - Total: 4 person-months.

Cost: 4 person-months × ₹15L/person-month (Sr. Eng salary fully loaded) = ₹60L (~$72K USD). High investment but justifiable for M9 Phase Gate dependency.

Infrastructure: Marginal — included in Phase 3 VPS ops cost.

API costs: Most ATSes don’t charge for integrations (they’re sold as part of platform). Estimate $0–500/month total.

## §11 Future ATSes (M9+ Roadmap)

Priority order (post M9): 1. Lever — strong #2 after Greenhouse in US growth-stage market. API similar to Greenhouse. 2. BambooHR — small business segment; simple API. 3. SuccessFactors (SAP) — enterprise (SAP customers). Likely complex; may require SAP partnership. 4. ICIMS — enterprise legacy; still widely used. Lower priority. 5. SmartRecruiters — mid-market; growing. 6. Workable — EU-anchored; popular in Europe. 7. Recruitee — EU startup; niche.

Estimation: 1 new ATS connector per 2–3 months post-M9. Full coverage (10+ ATSes) achievable by M12 Year 2.

## §12 Anti-Leak Engine Integration (SO-9)

Critical requirement: ATS-delivered assessment links MUST use per-candidate per-tenant variant + watermark.

Flow: 1. Candidate clicks Greenhouse assessment link. 2. QOrium route handler receives request with parameters: candidateId, tenantId, jobId. 3. Watermark seed: Compute HMAC(tenantId, candidateId, question_id, “watermark”) per SO-9 spec. 4. Variant selection: For each question in assessment, fetch variant with matching watermark_seed. 5. Serve variant: Candidate sees watermarked variant (e.g., variable names with suffix _7f, test values +5%, comment style swapped). 6. Response storage: Log response + watermark_id in audit log (for forensics if variant leaks).

Anti-leak constraints: ATS connector cannot bypass anti-leak engine. Assessment invite URLs include tenant-specific signing key; webhook callbacks verify integrity.

## §13 Compliance & Security

### 13.1 Data Residency

India-anchored ATS data: When tenant is in India (Darwinbox account, India operations), assessment responses and candidate PII are stored in India data centers only (Hostinger Bengaluru VPS, per Phase 1 infrastructure).

Global ATS data: Greenhouse (US-anchored), Workday (enterprise global), Ashby (US-anchored) may have global data residency requirements. Document per ATS + customer contract.

### 13.2 SOC 2 / ISO Posture

Requirement: ATS connectors must maintain SOC 2 Type II / ISO 27001 alignment (per Gatekeeper Quality Gate).

Scope: - Secrets vault encryption (KMS). - Webhook signature validation. - Audit logging of all ATS API calls (no PII logged; only IDs + events). - Rate limiting + DDoS protection. - TLS 1.3 for all ATS API communications.

### 13.3 DPA (Data Processing Agreement)

Per A7 DPA addendum: When QOrium acts as processor (storing candidate responses per ATS tenant request), sign DPA covering: - Data location (India vs. global). - Sub-processors (Anthropic, Cloudflare, AWS, ATS vendor itself). - Data deletion timelines (default: 30 days post-decision; extended if needed per customer).

ATS-specific: Each ATS may require its own addendum (e.g., Workday DPA + QOrium sub-processor disclosure).

## §14 Implementation Roadmap

| Milestone | Phase | Owner | Target |
| --- | --- | --- | --- |
| Greenhouse API design + implementation start | M5–M6 | Sr. Eng | May 30, 2026 |
| Greenhouse staging tests + error handling | M6 | Sr. Eng + QA | June 15, 2026 |
| Greenhouse production launch (early access 2–3 customers) | M6 end | Sr. Eng | June 30, 2026 |
| Ashby connector + tests | M7 | Sr. Eng | July 31, 2026 |
| Darwinbox connector + India outreach | M8 | Sr. Eng | August 31, 2026 |
| Workday certification package submitted to Workday | M6 | Sr. Eng + Bali | June 30, 2026 |
| Workday certification (4–12 week wait from Workday) | M6–M9 | Workday (external) | August–September 2026 |
| Workday connector implementation (parallel to certification) | M8–M9 | Sr. Eng | August 31, 2026 |
| Workday production launch | M9 | Sr. Eng + Bali | September 30, 2026 |
| M9 Phase Gate: All 4 ATSes live | M9 | CTO + Bali | September 30, 2026 |

## Drafting Notes & Risk Flags

- Workday certification timeline: Workday certification is the critical path. Must submit at M6 start; allow 8–12 weeks for Workday review. If certification blocked/delayed, M9 go-live at risk. Mitigation: engage Workday partner/ISV relations early (M4) to expedite review.

- API versioning drift: Each ATS releases new API versions annually. Plan quarterly compatibility reviews + tenant migration windows. Document breaking changes in /docs/ats-changelog.md.

- Multi-tenant complexity: Workday’s per-tenant config is a support burden. Plan in-app setup wizard + customer success team support (M9+ hire for this).

- Ashby + Anthropic competition: Anthropic uses Ashby; they may have competitive feature parity expectations. Plan early partnership discussion (M5) with Ashby to ensure QOrium integration is prioritized in their roadmap.

- Darwinbox partnership opportunity: Darwinbox + TCS/Infosys GCC overlap is significant. Consider revenue-share partnership or exclusive integration channel (M7 negotiation).

Version: v0
Effective: May 2026
Phase Gate M9: Success criterion = all 4 ATSes live + verified with ≥1 production customer per ATS.