# QOrium — VPS Capacity and Topology Plan v1.0

Author: CTO, Talpro Universe
Audience: DevOps, infrastructure team, VP Ops (future), CEO for capacity budget sign-off
Date: May 2, 2026
Status: Phase-1 architecture; ready for VPS provisioning M0-end
Related docs: CTO Architecture v1.0 · Blueprint v1.1

## 1. Current State (Hostinger KVM Shared)

QOrium shares a Talpro Universe Hostinger KVM (quad-core, 16GB RAM) alongside other ventures. To be verified via VPS status check before final capacity plan sign-off.

Assumption for this plan: Dedicated partition on shared VPS with ~8GB RAM reserved for QOrium. Shared: Nginx (reverse proxy), Postgres primary, Redis, N8N (workflow orchestration), shared monitoring stack.

To verify before M0-end:

talpro_vps_status          # Confirm: quad-core, 16GB total, available RAM
talpro_pm2_list            # Confirm: no QOrium-app processes yet running
talpro_nginx_status        # Confirm: Nginx is up, Let's Encrypt certs auto-renewing

If any status check returns errors or unexpected state, escalate to Talpro CTO immediately.

## 2. Phase 1 Capacity Model (M0–M12)

QOrium services in Phase 1: 1. ReadyBank API (REST, content search/export) 2. JD-Forge Service (real-time generation, 30s SLA) 3. Stack-Vault Service (per-customer namespace) 4. Admin Console (SME review, customer management) 5. Customer Web Console (public-facing question browsing) 6. Anti-Leak Crawler Worker (background job, daily/hourly) 7. BullMQ Job Queue Worker (async processing)

### Capacity Estimation in 3 Traffic Scenarios

Estimating sustained request rate + peak hourly rate + RAM/CPU for each service. Scenarios:

#### Scenario A: Customer Zero Only (M0–M2)

- Talpro India internal: ~100 candidates/day through ReadyBank

- Sustained: 50 req/min (ReadyBank search, admin console, crawler background)

- Peak hourly: 200 req/min (2x during candidate screening windows)

| Service | Est. RAM (MB) | Est. CPU (%) | Notes |
| --- | --- | --- | --- |
| ReadyBank API | 200 | 5 | Node.js + Express, connection pool |
| JD-Forge Service | 150 | 3 | Idle; no customers yet |
| Stack-Vault Service | 100 | 2 | Idle |
| Admin Console | 150 | 2 | SME interface, low traffic |
| Customer Console | 100 | 1 | Not deployed yet |
| Anti-Leak Crawler | 300 | 15 | Daily Serper API + embedding scan (PM2 fork, not cluster) |
| BullMQ Worker | 200 | 5 | Async job queue |
| Postgres | 1,500 | 10 | Shared across Talpro; QOrium ~300MB working set |
| Redis | 500 | 3 | Shared cache/queue |
| Total QOrium | ~2.8 GB | ~45% | Well within 8GB partition |

#### Scenario B: +5 Logos (Enterprise + Platforms) (M3–M6)

- Talpro + 3 Enterprise Stack-Vault + 2 Platform API customers

- Sustained: 300 req/min (API calls, SME reviews, JD generations)

- Peak hourly: 800 req/min (5x during enterprise hiring windows)

| Service | Est. RAM (MB) | Est. CPU (%) | Notes |
| --- | --- | --- | --- |
| ReadyBank API | 400 | 15 | Increased customer query volume |
| JD-Forge Service | 400 | 12 | Real-time generations; Claude API calls |
| Stack-Vault Service | 300 | 8 | 3 enterprise customers, watermarking |
| Admin Console | 200 | 5 | More SMEs using concurrently |
| Customer Console | 200 | 3 | Early adopters + recruiter tier |
| Anti-Leak Crawler | 400 | 20 | Hourly + daily scans; larger question corpus |
| BullMQ Worker | 300 | 8 | JD-Forge async processing |
| Postgres | 2,000 | 20 | QOrium ~1GB working set; more concurrent queries |
| Redis | 800 | 8 | Cache warming, session store |
| Total QOrium | ~5.2 GB | ~99% | Approaching shared VPS limit; consider migration |

#### Scenario C: +10 Logos (M6–M12 ramp)

- Talpro + 5 Enterprise + 5 Platform customers

- Sustained: 600 req/min

- Peak hourly: 2,000 req/min (recruitment drives, batch JD uploads)

| Service | Est. RAM (MB) | Est. CPU (%) | Notes |
| --- | --- | --- | --- |
| ReadyBank API | 600 | 25 | Scale to enterprise bulk exports |
| JD-Forge Service | 600 | 25 | Multiple concurrent generations |
| Stack-Vault Service | 600 | 15 | 5+ enterprise, watermarking at scale |
| Admin Console | 300 | 8 | Multiple SME teams |
| Customer Console | 300 | 5 | 10+ logos accessing library |
| Anti-Leak Crawler | 500 | 25 | Continuous crawl + 40K question corpus |
| BullMQ Worker | 500 | 12 | JD-Forge + SME review queue depth |
| Postgres | 3,000 | 35 | QOrium ~2GB working set; peak write load |
| Redis | 1,200 | 12 | Rate limiting, session store, job queue |
| Total QOrium | ~8.0 GB | ~162% | EXCEEDS shared VPS; REQUIRES migration |

Conclusion: Scenario B (M3–M6) is sustainable on shared VPS with tight monitoring. Scenario C (M6+) requires either: 1. Dedicated QOrium VPS (separate Hostinger KVM, ₹200–300/month) 2. Postgres on managed service (RDS/DigitalOcean Postgres, freeing 3GB on VPS) 3. Kubernetes / container scale-out (Year 2 decision; premature for M0–M6)

## 3. Decision Matrix: Shared vs Dedicated VPS vs Hybrid

| Dimension | Shared VPS (Current) | Dedicated VPS | Hybrid (Recommended) |
| --- | --- | --- | --- |
| Phase 1 cost | ₹0 (sunk) | +₹200/mo | +₹50/mo (managed PG) |
| Scaling headroom | Through M6, tight by M9 | To M12 easily | To M12, scalable to M18 |
| Maintenance burden | Shared (Talpro ops team) | Solo; requires DevOps | Shared responsibility |
| Failover / DR | Talpro-level SLA | DIY backup + restore | Managed DB; DIY apps |
| Team size required | None (leverage Talpro) | 0.5 FTE DevOps by M6 | None in Y1; 0.25 FTE by M9 |
| Capital commitment | Low | Medium | Low |

Recommendation: Hybrid for Phase 1 — apps on shared Talpro VPS through M6, Postgres on managed service (DigitalOcean Postgres or AWS RDS) from M1-onward.

## 4. Recommended Topology: Phase 1 Hybrid Architecture

┌─────────────────────────────────────────────────────────────────┐
│                       Internet / CDN                             │
│              Cloudflare DNS + CDN (cache static)                 │
└────────────────┬────────────────────────────────────┬────────────┘
                 │                                    │
                 ▼                                    ▼
        ┌─────────────────────┐        ┌──────────────────────┐
        │   Nginx (Hostinger  │        │  Cloudflare R2       │
        │   Reverse Proxy)    │        │  (S3-compatible      │
        │   Port 80/443       │        │   object storage)    │
        │   TLS termination   │        │  Questions, exports, │
        └──────────┬──────────┘        │  watermark secrets   │
                   │                   └──────────────────────┘
                   │
         ┌─────────┴────────────────────────────┐
         │                                      │
         ▼                                      ▼
    ┌─────────────────────┐          ┌──────────────────┐
    │  PM2 Cluster Mode   │          │  PM2 Fork Mode   │
    │  (Hostinger VPS)    │          │  (Hostinger VPS) │
    │                     │          │                  │
    │  api.qorium.io      │          │  Worker Service  │
    │  ├─ ReadyBank API   │          │  ├─ AntiLeak     │
    │  ├─ JD-Forge API    │          │  │  Crawler      │
    │  ├─ Stack-Vault API │          │  └─ BullMQ       │
    │  ├─ Admin console   │          │     Job Queue    │
    │  └─ Web console     │          │                  │
    │  (cluster: 4 proc)  │          │  (fork: 1 proc)  │
    └──────────┬──────────┘          └────────┬─────────┘
               │                               │
         ┌─────┴──────────────────────────────┴────────┐
         │                                            │
         ▼                                            ▼
    ┌──────────────────────────┐        ┌────────────────────┐
    │  Postgres (managed RDS / │        │  Redis (shared)    │
    │  DO Postgres)            │        │  Hostinger VPS     │
    │  Role: primary           │        │                    │
    │  PITR backups to R2      │        │  Cache, sessions,  │
    │  Daily snapshot 15min RPO│        │  rate-limit,       │
    │  Multi-AZ (if AWS RDS)   │        │  job queue         │
    └──────────────────────────┘        └────────────────────┘
         │
         └──────────── PITR: 15-min RPO to R2 daily backup
         
┌───────────────────────────────────────────────────────────────┐
│  External APIs                                                │
│  ├─ Anthropic API (Claude generation)                        │
│  ├─ Serper.dev (web crawl for anti-leak)                    │
│  ├─ Razorpay (billing)                                       │
│  ├─ Resend (transactional email)                             │
│  └─ MSG91 (SMS OTP for admin)                                │
└───────────────────────────────────────────────────────────────┘

### Port Allocation

Cite shared _shared/PORT_REGISTRY.md (Talpro Universe standard). Reserve for QOrium:

| Port | Service | Purpose |
| --- | --- | --- |
| 5101 | ReadyBank API | Internal; reverse-proxied via Nginx :443 |
| 5102 | JD-Forge API | Internal; reverse-proxied via Nginx :443 |
| 5103 | Stack-Vault API | Internal; reverse-proxied via Nginx :443 |
| 5104 | Anti-Leak Crawler | Internal; not exposed |
| 5110 | Webhook receiver | Async job callbacks (Serper, Razorpay) |
| 5120 | Internal mgmt** | Metrics, health checks (localhost only) |
| 6379 | Redis | Shared with Talpro (port standard) |
| 5432 | Postgres | Managed service (not on VPS) |

## 5. Cost Envelope (Phase 1, monthly ops cost)

Itemized operating costs for Months 1–12:

| Component | Cost/month | Notes | Total Y1 |
| --- | --- | --- | --- |
| Hostinger VPS partition | ₹0 | Shared with Talpro | ₹0 |
| DigitalOcean Managed Postgres | ₹40–60 | 1GB SSD starter, auto-backups, PITR enabled | ₹540–720 |
| Cloudflare R2 storage | ₹5–15 | 100GB free quota; Questions + exports + backups | ₹60–180 |
| Anthropic API usage | ₹200–500 | Token spend for Claude Opus; wave ramps M1→M12 | ₹3,000–6,000 |
| Serper.dev API | ₹50–100 | Web crawl queries for anti-leak; scales with corpus | ₹600–1,200 |
| Sentry (hobby tier) | ₹0 | Free for early-stage startups; upgrade to Team ($29/mo) if warranted by M9 | ₹0–200 |
| Grafana Cloud (free tier) | ₹0 | Free metrics + logs; upgrade to Standard ($25/mo) by M9 | ₹0–200 |
| Razorpay (fees) | ₹0 | % of transactions; not a fixed cost | variable |
| N8N orchestration | ₹0 | Shared across Talpro ventures | ₹0 |
| Resend email service | ₹0 | Free tier (100 emails/month); upgrade if needed | ₹0–500 |
| Judge0 sandbox | ₹0 | Self-hosted Docker on VPS or free tier API | ₹0 |
| Monitoring + alerts | ₹0 | Talpro Sentinel integration | ₹0 |
| SSL certs (Let’s Encrypt) | ₹0 | Auto-renewal via Nginx | ₹0 |
| DNS (Route 53 or Cloudflare) | ₹0–50 | Shared with Talpro; minimal QOrium overhead | ₹0–600 |
| Backup storage (redundancy) | ₹5–10 | Extra R2 egress for off-site snapshots | ₹60–120 |
| Sub-total operational | ₹300–800 |  | ₹4,260–10,620 |
| Contingency (10%) | ₹30–80 |  | ₹420–1,060 |
| Total Y1 ops budget | ₹330–880/month |  | ~₹5,000–10,000 |

Recommendation: Budget ₹10,000/month (₹1.2L Y1 total) for ops. This includes all infrastructure, APIs, and 10% contingency for surprises.

## 6. DR + Backup Strategy (Phase 1)

### Postgres Backup

- Automated daily PITR: DigitalOcean/RDS auto-backup with 15-minute RPO (Recovery Point Objective)

- Backup retention: 30 days of continuous point-in-time recovery

- Weekly off-site snapshot: Download DigitalOcean backup, store encrypted on Cloudflare R2 (₹0 incremental cost)

- Tested quarterly: Restore a production snapshot to a staging database (M3, M6, M9, M12) to verify recoverability

### Redis Backup

- Persistence: Redis RDB snapshot to disk on VPS; no separate backup (ephemeral; acceptable to lose)

- If Redis corruption: PM2 restart reloads data from Postgres (eventual consistency)

### Object Storage Backup

- Primary: Cloudflare R2 (all exports, watermark secrets, user-uploaded files)

- Redundancy: Enable R2 cross-region replication to EU region (₹5–10/month extra) by M6

### Code / Config Backup

- GitHub private repo: All source code (daily auto-backup via GitHub default)

- Infrastructure-as-code: Nginx config + PM2 ecosystem.config.js stored in GitHub private repo; auto-deployed

### Recovery Procedures

RTO (Recovery Time Objective): 4 hours (for Postgres; data can be restored within 4 hours of incident)

- Database corruption / data loss: Restore from DigitalOcean PITR to specific point-in-time (10 min)

- App service outage: PM2 restart or redeploy from GitHub (5 min)

- VPS full failure: Spin up new Hostinger KVM, restore Postgres backup, redeploy apps (2 hours)

## 7. Migration Plan: Phase 1 → Phase 2 (M6 decision gate)

At end of M6, evaluate decision:

- Option A (stay hybrid): Postgres on managed service, apps on shared VPS. Works if traffic < Scenario B.

- Option B (dedicated VPS): Spin up dedicated Hostinger KVM for QOrium, migrate all apps + Redis. Consider if approaching Scenario C.

- Option C (cloud migration): M6 assess AWS Lightsail or Google Cloud Run for auto-scaling. Deferred to M9+ evaluation.

Default: Stay with Option A through M12 (hybrid). Revisit M6 decision gate based on actual traffic + logos.

## 8. Monitoring + Observability Stack (Phase 1)

### Logging (Pino → Grafana Loki)

- All services log in JSON via Pino (structured logging)

- Logs ship to Grafana Cloud Loki via Vector agent (Talpro standard)

- Log retention: 7 days (free tier Grafana)

### Metrics (OpenTelemetry → Grafana)

- Node.js services instrumented with OpenTelemetry SDK

- Key metrics: request latency (p50/p95/p99), error rate, AI generation latency, SME review queue depth, leak detection rate

- Grafana dashboard: “QOrium health” (1 dashboard per service + 1 org-level dashboard)

### Alerting (Sentry + Grafana)

- Sentry: Application errors → Slack #qorium-alerts

- Grafana: SLA breaches (latency p95 > 2s, error rate > 1%) → Slack alert

- PagerDuty: Onboarded M6 when SLAs are formal; escalates critical Sentry errors

### Health Checks

- Ping /health endpoint every 10s from talpro_watchdog service

- Auto-restart via PM2 if response != 200

- Monitored in talpro_fleet_health daily

## 9. Security Posture (Phase 1)

- HSTS + CSP headers: All responses (Nginx config)

- Rate limiting: 10 req/sec sustained, 20 burst (Redis-backed)

- API key auth: HMAC-SHA256 for customer keys (hashed at rest, salted per Talpro standard)

- Auth admin: NextAuth.js OAuth + MSG91 OTP + TOTP MFA

- Data encryption: Postgres TLS in-transit (if managed), gitleaks in CI, no secrets in code

- Secrets management: Environment variables via .env.local (not version-controlled)

## 10. Decision: CEO Sign-off Required

Before VPS provisioning (M0-end), CEO confirms:

- ☐ Hybrid topology (apps on shared VPS + managed Postgres) is approved

- ☐ ₹10,000/month ops budget is allocated

- ☐ Postgres managed service (DigitalOcean or AWS RDS) will be provisioned by M1-week-2

- ☐ DR procedure (weekly snapshots, quarterly restore tests) is owned by ops team

- ☐ Phase 2 migration (M6 decision gate) will be revisited with actual traffic data

## 11. Day-1 VPS Provisioning Checklist

Before Month 1 spend:

- ☐ DigitalOcean Postgres cluster provisioned (1GB, auto-backups, daily snapshots to R2)

- ☐ Hostinger VPS ports 5101–5110, 5120 reserved in PORT_REGISTRY.md

- ☐ PM2 ecosystem.config.js written with 4 cluster procs (ReadyBank, JD-Forge, Stack-Vault, Admin) + 1 fork proc (AntiLeak)

- ☐ Nginx reverse proxy configured: qorium.io, api.qorium.io, admin.qorium.io, app.qorium.io → ports 5101–5103

- ☐ SSL certificates issued via Let’s Encrypt (auto-renewal via certbot)

- ☐ Postgres primary restored from backup template (schema only, no data)

- ☐ Redis cluster joined (shared Talpro Redis)

- ☐ Cloudflare R2 bucket created + credentials in .env

- ☐ Sentry project created + DSN in .env

- ☐ Grafana Loki endpoint + API key in .env

- ☐ Anthropic, Serper.dev, Razorpay API keys in .env

End of B1 — VPS Capacity and Topology Plan v1.0. Next: E1 Bosch GCC Warm-Intro Email.